EXECUTION EXCELLENCE

WITH OKRs

WORKBOOK

The 90-Day Blueprint for Managers

28 Exercises | All 5 Phases | Complete Templates

Name: ___________________________    Team: ___________________________

Cycle Start Date: _______________    Cycle End Date: _______________

SASI DHARAN  |  pivotrix.com

# How to Use This Workbook

This workbook contains every exercise from Execution Excellence with OKRs. Each exercise is extracted exactly as designed, with structured writing space for your real answers.

The exercises ARE the implementation. Reading the book teaches you OKRs. Doing these exercises gives you OKRs.

Rule: Do not skip exercises. Every exercise builds on the one before it.

| Phase | What You'll Complete |
| --- | --- |
| FOUNDATION (Days 1-14) |  |
| CRAFT (Days 15-30) |  |
| LAUNCH (Days 31-45) |  |
| EXECUTION (Days 46-75) |  |
| COMPLETION (Days 76-90) |  |

PART ONE: THE FOUNDATION  |  Days 1-14

Before you write a single OKR, you need to prepare the ground. This means understanding alignment, shifting from activity-thinking to outcome-thinking, and connecting to strategy.

Chapter 1: What Are OKRs? The Real Problem OKRs Solve

Exercise 1.1: The Alignment Audit

⏱ Day 3  |  45 minutes

This exercise reveals your organization's current alignment reality.

- Identify 5 people in your organization from different roles.

- Ask each person the same question (in private): "In your view, what's the single most important thing our organization needs to achieve in the next 90 days?"

- Write down their exact answers below.

- Score the alignment from 1-5.

- Document your findings.

| Person / Role | Their Exact Answer |
| --- | --- |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| 5. |  |

Alignment Score (1=completely different, 5=perfectly aligned):

________________________________________________________________________________________

________________________________________________________________________________________

Key insight from this exercise:

________________________________________________________________________________________

________________________________________________________________________________________

What does this tell you about where to start?

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 1.2: The Dashboard Theater Diagnosis

⏱ Day 3  |  45 minutes

This exercise reveals Dashboard Theater in your team - the disease where metrics are green while the business struggles.

- Gather your team's last 3 monthly reports or dashboards.

- List every metric reported as 'green' or 'on track.'

- For each metric, document how the business was actually performing.

- Plot each metric on the Dashboard Theater Matrix below.

- Count metrics in the 'Green Metric / Business Declining' quadrant.

| Metric | Metric Status | Business Reality | Quadrant |
| --- | --- | --- | --- |

Quadrant options: TRUE SUCCESS | DASHBOARD THEATER | LAGGING INDICATOR | HONEST SIGNAL

Number of Dashboard Theater metrics found:

________________________________________________________________________________________

________________________________________________________________________________________

Most surprising finding:

________________________________________________________________________________________

________________________________________________________________________________________

Chapter 2: Outcome Thinking: The Mindset Shift

Exercise 2.1: The Output-to-Outcome Converter

⏱ Day 7  |  60 minutes

This exercise transforms how your team thinks about their work.

- List 5 things your team is currently working on.

- For each item, trace: Activity → Output → So what? → So what? → Outcome.

- For each outcome, determine how you would measure it.

- Identify the current baseline and success target.

Item 1

| Step | Your Answer |
| --- | --- |
| Activity |  |
| Output |  |
| So what? #1 |  |
| So what? #2 |  |
| OUTCOME |  |
| How to measure it |  |
| Baseline |  |
| Target |  |

Item 2

| Step | Your Answer |
| --- | --- |
| Activity |  |
| Output |  |
| So what? #1 |  |
| So what? #2 |  |
| OUTCOME |  |
| How to measure it |  |
| Baseline |  |
| Target |  |

Item 3

| Step | Your Answer |
| --- | --- |
| Activity |  |
| Output |  |
| So what? #1 |  |
| So what? #2 |  |
| OUTCOME |  |
| How to measure it |  |
| Baseline |  |
| Target |  |

Item 4

| Step | Your Answer |
| --- | --- |
| Activity |  |
| Output |  |
| So what? #1 |  |
| So what? #2 |  |
| OUTCOME |  |
| How to measure it |  |
| Baseline |  |
| Target |  |

Item 5

| Step | Your Answer |
| --- | --- |
| Activity |  |
| Output |  |
| So what? #1 |  |
| So what? #2 |  |
| OUTCOME |  |
| How to measure it |  |
| Baseline |  |
| Target |  |

Exercise 2.2: The "So What?" Chain

⏱ Day 7  |  30 minutes

This exercise builds the muscle of tracing any activity to its business impact.

- List your team's top 5 current activities or outputs.

- For each activity, ask "So what?" and write the answer.

- Keep asking "So what?" until you reach a business outcome (3-4 rounds).

- The final answer is what you should actually be measuring.

Activity 1

| Round | Your Answer |
| --- | --- |
| Activity: What are we doing? |  |
| So What? #1: What does that produce? |  |
| So What? #2: Why does that matter? |  |
| So What? #3: What business impact? |  |
| OUTCOME: What should we measure? |  |

Activity 2

| Round | Your Answer |
| --- | --- |
| Activity: What are we doing? |  |
| So What? #1: What does that produce? |  |
| So What? #2: Why does that matter? |  |
| So What? #3: What business impact? |  |
| OUTCOME: What should we measure? |  |

Activity 3

| Round | Your Answer |
| --- | --- |
| Activity: What are we doing? |  |
| So What? #1: What does that produce? |  |
| So What? #2: Why does that matter? |  |
| So What? #3: What business impact? |  |
| OUTCOME: What should we measure? |  |

Activity 4

| Round | Your Answer |
| --- | --- |
| Activity: What are we doing? |  |
| So What? #1: What does that produce? |  |
| So What? #2: Why does that matter? |  |
| So What? #3: What business impact? |  |
| OUTCOME: What should we measure? |  |

Activity 5

| Round | Your Answer |
| --- | --- |
| Activity: What are we doing? |  |
| So What? #1: What does that produce? |  |
| So What? #2: Why does that matter? |  |
| So What? #3: What business impact? |  |
| OUTCOME: What should we measure? |  |

Chapter 3: Connecting to Strategy

Exercise 3.1: Vision-to-OKR Cascade

⏱ Day 14  |  90 minutes

This exercise creates an explicit connection from the company vision to your team's OKRs.

- Document the cascade (even if imperfect) for each level below.

- Complete the alignment statement.

- Validate with your internal customer.

| Level | Your Organization's Statement |
| --- | --- |
| Company Vision (5-10 years) |  |
| Company Strategy (1-3 years) |  |
| Company Annual Focus (1 year) |  |
| Company Quarterly Priority (90 days) |  |
| Your Team's Objective |  |

Complete the alignment statement:

"If my team achieves [OBJECTIVE], we advance our strategy of [STRATEGY ELEMENT] because [EXPLANATION]."

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

Internal customer validated: Yes / No   |   Their feedback:

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 3.2: The Strategy Translation Worksheet

⏱ Day 14  |  60 minutes

This exercise translates vague company strategy into team-level OKRs.

- Write down each company strategic priority.

- For each, write what it means for your department.

- Draft a team objective that responds to that priority.

- Use the Strategy Clarity Test to validate with your manager.

| Company Priority | What It Means for My Dept. | Draft Team Objective |
| --- | --- | --- |

Strategy Clarity Test — Ask your manager these 5 questions:

| Question | Manager's Answer |
| --- | --- |
| 1. What does success look like in 12 months? |  |
| 2. What's the ONE metric that shows we're winning? |  |
| 3. What should my team specifically contribute? |  |
| 4. What should we NOT focus on this quarter? |  |
| 5. If we must choose between A and B, which matters more? |  |

PART TWO: THE CRAFT  |  Days 15-30

The art and science of writing OKRs that actually change behavior. By Day 30, you will have written, aligned OKRs ready for launch.

Chapter 4: Writing Objectives That Inspire

Exercise 4.1: Objective Drafting

⏱ Day 17  |  60 minutes

Write a great Objective using the four-quality framework and the formula.

- Generate 5 different possible objectives for your team (15 min).

- Apply the Four Qualities check to each: Qualitative? Inspiring? Clear? Action-Oriented? (20 min).

- Apply the Newspaper Test: which works best as a headline? (10 min).

- Select and refine using the formula: [Action Verb] + [What] + [For Whom] (15 min).

Step 1: 5 Draft Objectives

| # | Draft Objective | Qualitative? | Inspiring? | Clear? | Action Verb? |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Y/N | Y/N | Y/N | Y/N |
| 2 |  | Y/N | Y/N | Y/N | Y/N |
| 3 |  | Y/N | Y/N | Y/N | Y/N |
| 4 |  | Y/N | Y/N | Y/N | Y/N |
| 5 |  | Y/N | Y/N | Y/N | Y/N |

Newspaper Test winner (which works as a headline?):

________________________________________________________________________________________

________________________________________________________________________________________

Alignment Test winner (which advances company strategy most?):

________________________________________________________________________________________

________________________________________________________________________________________

Final Refined Objective:

[Action Verb] + [What You're Improving] + [For Whom]

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 4.2: The Objective Stress Test

⏱ Day 21  |  30 minutes

Evaluate whether your objective is ready for launch using 8 quality criteria. Score 6/8 or higher to proceed.

- Write your draft objective at the top.

- Score each criterion as Pass (1) or Fail (0).

- Total your score: 6/8 or higher = proceed; below 6 = rewrite.

Draft Objective:

________________________________________________________________________________________

________________________________________________________________________________________

| # | Criterion | Test Question | P/F |
| --- | --- | --- | --- |
| 1 | Clarity | Would two people pursue the same strategy? |  |
| 2 | Inspiration | Would you put this on a poster? |  |
| 3 | Ambition | Is this meaningful progress, not maintenance? |  |
| 4 | Alignment | Direct line to the company's priority? |  |
| 5 | Timebound | Achievable in one quarter? |  |
| 6 | Ownership | ONE person owns this? |  |
| 7 | Independence | Can your team achieve this alone? |  |
| 8 | Qualitative | Outcome statement, not a metric? |  |
|  | TOTAL |  | __ / 8 |

If score is below 6, write your revised objective here:

________________________________________________________________________________________

________________________________________________________________________________________

Chapter 5: Writing Key Results That Change Behavior

Exercise 5.1: Converting Qualitative to Quantitative

⏱ Day 21  |  30 minutes

Take three 'unmeasurable' outcomes from your work and convert them step by step.

- Write each as a qualitative KR with 'as validated by' evidence.

- For each qualitative KR, identify the downstream quantitative effect.

- Rewrite as a quantitative KR measuring that effect.

Outcome 1

| Step | Your Answer |
| --- | --- |
| Unmeasurable Outcome |  |
| Qualitative Version ('...as validated by...') |  |
| Downstream Quantitative Effect |  |
| Final Quantitative KR: [Metric] from [Baseline] to [Target] |  |

Outcome 2

| Step | Your Answer |
| --- | --- |
| Unmeasurable Outcome |  |
| Qualitative Version ('...as validated by...') |  |
| Downstream Quantitative Effect |  |
| Final Quantitative KR: [Metric] from [Baseline] to [Target] |  |

Outcome 3

| Step | Your Answer |
| --- | --- |
| Unmeasurable Outcome |  |
| Qualitative Version ('...as validated by...') |  |
| Downstream Quantitative Effect |  |
| Final Quantitative KR: [Metric] from [Baseline] to [Target] |  |

Exercise 5.2: Key Result Workshop

⏱ Day 21  |  90 minutes

Write 3-5 complete Key Results for your Objective using the full design process.

- Review your objective (write it below).

- Brainstorm 10+ possible metrics.

- Apply the Behavior Test to each.

- Select 3-5 that pass the test.

- Research baselines.

- Set targets at 0.7 stretch.

Your Objective:

________________________________________________________________________________________

________________________________________________________________________________________

Step 2: Metric Brainstorm (aim for 10+)

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

Step 3-6: Final 3-5 Key Results

| KR # | Metric | Behavior Test: How will people behave? | Baseline | Target |
| --- | --- | --- | --- | --- |

Exercise 5.3: The Baseline Hunting Exercise

⏱ Day 28  |  60 minutes

No baseline = No KR. This exercise removes the #1 blocker to writing Key Results.

- List each KR metric you want to track.

- Identify 3 possible data sources for each baseline.

- Find the actual current value (not estimates).

- If baseline doesn't exist, choose a resolution path.

| KR Metric | Source 1 | Source 2 | Source 3 | Actual Baseline | Resolution if Missing |
| --- | --- | --- | --- | --- | --- |

Resolution options: Measure now (2-week sprint) | Use a proxy metric | Use qualitative KR

Chapter 6: The KR Pyramid — Leading vs. Lagging Indicators

Exercise 6.1: Leading Indicator Mapping

⏱ Day 26  |  45 minutes

Map each of your Key Results to leading or lagging indicators and ensure the right mix.

- List your 3-5 Key Results.

- Identify: Is each leading or lagging?

- Identify: Outcome or Output — ensure the mix matches recommendations.

- For each lagging KR, find a leading indicator.

- Add leading indicators to your tracking dashboard.

| Key Result | Leading or Lagging? | Outcome or Output? | Leading Indicator (if lagging) |
| --- | --- | --- | --- |

Target mix: At least 1 leading indicator for every lagging KR. Review leading indicators weekly, lagging indicators monthly.

Chapter 7: Aligning OKRs Across Teams

Exercise 7.1: Dependency Mapping

⏱ Day 30  |  60 minutes

Identify all cross-team dependencies for your OKRs before finalizing them.

- List each of your KRs.

- For each: Who do you depend on?

- For each: Who depends on you?

- Schedule alignment conversations with each dependency.

| Key Result | Who do I depend on? | Who depends on me? | Conversation scheduled? |
| --- | --- | --- | --- |

Exercise 7.2: The Alignment Conversation Roleplay

⏱ Day 35  |  45 minutes

The hard part isn't finding dependencies — it's having the conversation. This gives you the script.

- Identify which team you need alignment with.

- Review the scenario scripts in Chapter 7 of the book.

- Write your own script using the template below.

- Practice with a colleague before the real conversation.

| Script Element | Your Version |
| --- | --- |
| Team you need alignment with |  |
| The specific ask |  |
| Your opening line |  |
| Most likely pushback |  |
| Your response to pushback |  |
| Commitment you're seeking |  |

Conversation date scheduled:

________________________________________________________________________________________

________________________________________________________________________________________

Outcome of conversation:

________________________________________________________________________________________

________________________________________________________________________________________

PART THREE: THE LAUNCH  |  Days 31-45

Setting up your rhythm, running your first check-ins, and cementing the habits that will carry you through the cycle.

Chapter 8: Setting Up Your OKR Rhythm

Exercise 8.1: Calendar Setup

⏱ Day 35  |  30 minutes

Block the recurring OKR meetings that will make your rhythm real.

- Block your personal check-in time (15 min, weekly).

- Schedule team review meeting (30 min, weekly).

- Schedule or join a monthly all-hands.

- Send all calendar invites.

- Confirm attendees have accepted.

| Meeting | Day / Time / Confirmed? |
| --- | --- |
| Personal Check-In (15 min, weekly) |  |
| Team Review 3P (30 min, weekly) |  |
| Monthly All-Hands (60 min) |  |
| Mid-Cycle Deep Review (Week 5-6, 2-3 hrs) |  |
| End-Cycle Retro (Week 10-11, 2-3 hrs) |  |

CRITICAL: If it's not on the calendar, it won't happen. Do this TODAY.

Exercise 8.2: The Meeting Audit

⏱ Day 38  |  30 minutes

Before adding OKR meetings, audit your existing meetings. Most managers can eliminate 1-2 hours when they introduce the OKR rhythm.

- List all recurring team meetings.

- Document purpose, duration, and decisions made.

- Identify which can be replaced or shortened.

- Calculate your net time savings.

| Meeting Name | Frequency | Duration | Decisions Made? | Action |
| --- | --- | --- | --- | --- |

Action options: KEEP | REPLACE with 3P | MERGE | SHORTEN | ELIMINATE

| Time Summary | Hours/Week |
| --- | --- |
| Total meeting time BEFORE |  |
| Total meeting time AFTER |  |
| Net savings |  |

Chapter 9: The Check-In Mastery Guide

Exercise 9.1: First Check-In

⏱ Day 38  |  20 minutes

Run your first formal check-in using the five-element script.

- Run your check-in using the script from Chapter 9.

- Document for each KR: Current Value, Confidence, Key Comments, Blockers.

- After: Note what felt awkward and what you'll do differently next week.

| Key Result | Current Value | Confidence (1-10) | Comments | Blockers |
| --- | --- | --- | --- | --- |

What felt awkward?

________________________________________________________________________________________

________________________________________________________________________________________

What will I do differently next week?

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 9.2: The Confidence Calibration Exercise

⏱ Weekly  |  20 min × 4 weeks

Build honest check-in habits and reveal where transparency isn't flowing.

- Before each check-in, predict each person's confidence score.

- During check-in, record their actual reported confidence.

- Calculate the gap between prediction and report.

- Track patterns over 4 weeks.

Week 1

| Team Member | KR | My Prediction | Reported | Gap | Pattern |
| --- | --- | --- | --- | --- | --- |

Week 2

| Team Member | KR | My Prediction | Reported | Gap | Pattern |
| --- | --- | --- | --- | --- | --- |

Week 3

| Team Member | KR | My Prediction | Reported | Gap | Pattern |
| --- | --- | --- | --- | --- | --- |

Week 4

| Team Member | KR | My Prediction | Reported | Gap | Pattern |
| --- | --- | --- | --- | --- | --- |

Chapter 10: The 3P Framework for Review Meetings

Exercise 10.1: First 3P Review

⏱ Day 41  |  30 minutes

Run your first team review using the 3P Framework (Progress, Plan, Problem).

- Schedule a 30-minute meeting with your team.

- Send prep instructions 24 hours before: 'Update your KR values and confidence levels.'

- Use the 3P script: 10 min Progress, 10 min Plan, 10 min Problem.

- Time each section strictly.

- After: Document what worked and what to adjust.

PROGRESS (10 min) — What moved?

| Team Member | KR Values + Confidence (30 seconds each) |
| --- | --- |

PLAN (10 min) — What will move?

| Team Member | Single Focus This Week + Which KR it moves |
| --- | --- |

PROBLEM (10 min) — What's stuck?

| Blocker | Owner | Deadline |
| --- | --- | --- |

| Post-meeting review | Your Notes |
| --- | --- |
| Did we stay under 30 minutes? (Y/N) |  |
| Did we make concrete decisions? |  |
| What worked well? |  |
| What to adjust next week? |  |

Chapter 11: Getting Buy-In — Converting Skeptics

Exercise 11.1: Skeptic Conversion Plan

⏱ Day 45  |  45 minutes

Identify your skeptics and prepare your response before resistance spreads.

- Identify your top 2-3 skeptics.

- For each, write their likely objections.

- Draft your response for each objection.

- Schedule 1:1 conversations this week.

Skeptic 1

| Element | Your Plan |
| --- | --- |
| Name / Role |  |
| Why they're skeptical (root cause) |  |
| Their likely objection (exact words) |  |
| Your response |  |
| 1:1 conversation scheduled (date/time) |  |
| Outcome of conversation |  |

Skeptic 2

| Element | Your Plan |
| --- | --- |
| Name / Role |  |
| Why they're skeptical (root cause) |  |
| Their likely objection (exact words) |  |
| Your response |  |
| 1:1 conversation scheduled (date/time) |  |
| Outcome of conversation |  |

Skeptic 3

| Element | Your Plan |
| --- | --- |
| Name / Role |  |
| Why they're skeptical (root cause) |  |
| Their likely objection (exact words) |  |
| Your response |  |
| 1:1 conversation scheduled (date/time) |  |
| Outcome of conversation |  |

PART FOUR: THE EXECUTION  |  Days 46-75

The messy middle. This is where reality tests your OKRs. Learn to run mid-cycle reviews, make evidence-based corrections, and keep momentum when things get hard.

Chapter 12: Executing Your First Cycle

Exercise 12.1: The Week 6 Health Check

⏱ Day 42  |  45 minutes

Week 6 is the danger zone. This diagnostic tells you if your implementation is healthy, at risk, or failing.

- Answer each of the 15 questions Yes or No.

- Total your Yes answers.

- Interpret your score and take action.

| # | Diagnostic Question | Y/N |
| --- | --- | --- |
| 1 | Are all weekly check-ins happening on schedule? |  |
| 2 | Is everyone updating KR values before check-ins? |  |
| 3 | Has anyone's confidence changed >2 points in one week? |  |
| 4 | Can every team member state their KR targets from memory? |  |
| 5 | Have you made at least one course correction? |  |
| 6 | Are blockers resolved within one week of being raised? |  |
| 7 | Is leadership visibly engaged with OKRs? |  |
| 8 | Are cross-team dependencies being addressed? |  |
| 9 | Has the team celebrated at least one OKR win? |  |
| 10 | Are 50%+ of KRs showing measurable progress? |  |
| 11 | Is the skeptic participating (even grudgingly)? |  |
| 12 | Have you avoided changing OKRs mid-cycle? |  |
| 13 | Are decisions being made based on OKR data? |  |
| 14 | Do team members reference OKRs in regular work? |  |
| 15 | Would you rate team buy-in as 6/10 or higher? |  |
|  | TOTAL SCORE | __ / 15 |

| Score | Status & Action |
| --- | --- |
| 12-15 |  |
| 12-15 = HEALTHY | Keep the rhythm. Minor tune-ups only. |
| 8-11 = AT RISK | Identify 2-3 failing areas. Intervene this week. |
| Below 8 = FAILING | Stop and diagnose. Implementation is dying. |

My score:     Status:

________________________________________________________________________________________

________________________________________________________________________________________

Top 2-3 failing areas to fix this week:

________________________________________________________________________________________

________________________________________________________________________________________

Chapter 13: Weekly & Monthly OKR Review Meetings

Exercise 13.1: Run Your First 3P Meeting

⏱ Day 42  |  30 minutes

A structured running template for your recurring weekly 3P meeting.

- Schedule a 30-minute meeting with your team.

- Send prep instructions 24 hours before.

- Use the script: 10 min Progress, 10 min Plan, 10 min Problem.

- After the meeting, document what worked and what to adjust.

Date: _______________    Team: _______________    Facilitator: _______________

PROGRESS — Numbers only, 30 seconds each

| Name | KR1 | KR2 | KR3 | Confidence |
| --- | --- | --- | --- | --- |

PLAN — What will move? (one specific focus per person)

| Name | This week I am focused on [action] to move [KR] |
| --- | --- |

PROBLEM — What's stuck? Assign owners.

| Blocker (real blockers only) | Owner | Deadline |
| --- | --- | --- |

Exercise 13.2: Prepare Your Department Update

⏱ Day 45  |  20 minutes

Prepare a 3-minute department update for the monthly all-hands.

- Where We Are vs. Target: State your KR metric, baseline, target, current value, and trajectory.

- What's Working: Describe your biggest win with specific numbers.

- What We Need: State a specific ask from a specific team by a specific date.

- Practice delivering it in under 3 minutes.

| Section | Your Content (keep each to 60 seconds) |
| --- | --- |
| Where We Are vs. Target |  |
| What's Working (biggest win + numbers) |  |
| What We Need (specific ask + from whom + by when) |  |

Practiced with colleague? Y / N    Time taken: _____ seconds

________________________________________________________________________________________

________________________________________________________________________________________

Chapter 14: Course Corrections

Exercise 14.1: Mid-Cycle Review

⏱ Week 5-6  |  2-3 hours

A structured deep review of all KRs at the midpoint of the quarter.

- Gather all KR data and trends.

- Review each KR against the trajectory.

- Apply the Decision Tree to at-risk KRs.

- Document all corrections with owners.

- Schedule follow-up check-ins.

Date of Review: _______________    Week of Cycle: _______________

| Key Result | Current Value | Target | Projected End | Confidence | Status | Decision |
| --- | --- | --- | --- | --- | --- | --- |

Decision options: Change Approach | Add Resources | Adjust Target | Accept Risk

Key decisions made in this review:

________________________________________________________________________________________

________________________________________________________________________________________

Resources reallocated:

________________________________________________________________________________________

________________________________________________________________________________________

Follow-up check-in scheduled:

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 14.2: The Course Correction Worksheet

⏱ As needed  |  30 min per KR

When a KR is off track, use this structured decision process. Complete one worksheet per at-risk KR.

- Document the current situation.

- Diagnose the root cause.

- Choose ONE correction option.

- Document owner, deadline, and success criteria.

At-Risk KR 1

PART 1: Situation Assessment

| Field | Value |
| --- | --- |
| Key Result |  |
| Current value |  |
| Target value |  |
| Weeks remaining |  |
| Projected end value (at current rate) |  |

PART 2: Root Cause (check all that apply)

[ ] Wrong approach: Activities aren't working

[ ] Insufficient resources: Not enough people/budget/time

[ ] Unrealistic target: Goal was never achievable

[ ] External factors: Something outside our control changed

[ ] Dependency failure: Another team didn't deliver

PART 3: Correction Decision

[ ] CHANGE APPROACH — Keep target, change method

[ ] ADD RESOURCES — Right approach, need more capacity

[ ] ADJUST TARGET — Genuinely unrealistic (rare — use sparingly)

[ ] ACCEPT RISK — Correction not worth the cost

PART 4: Commitment

| Field | Value |
| --- | --- |
| Specific correction action |  |
| Owner |  |
| Check-in date |  |
| Success criteria |  |
| Escalation trigger |  |

At-Risk KR 2

PART 1: Situation Assessment

| Field | Value |
| --- | --- |
| Key Result |  |
| Current value |  |
| Target value |  |
| Weeks remaining |  |
| Projected end value (at current rate) |  |

PART 2: Root Cause (check all that apply)

[ ] Wrong approach: Activities aren't working

[ ] Insufficient resources: Not enough people/budget/time

[ ] Unrealistic target: Goal was never achievable

[ ] External factors: Something outside our control changed

[ ] Dependency failure: Another team didn't deliver

PART 3: Correction Decision

[ ] CHANGE APPROACH — Keep target, change method

[ ] ADD RESOURCES — Right approach, need more capacity

[ ] ADJUST TARGET — Genuinely unrealistic (rare — use sparingly)

[ ] ACCEPT RISK — Correction not worth the cost

PART 4: Commitment

| Field | Value |
| --- | --- |
| Specific correction action |  |
| Owner |  |
| Check-in date |  |
| Success criteria |  |
| Escalation trigger |  |

PART FIVE: THE COMPLETION  |  Days 76-90

Scoring, retrospectives, and setting up for the next cycle. This phase sets the stage for everything that follows.

Chapter 15: Completing Your First Cycle

Exercise 15.1: Final Assembly

⏱ Day 90  |  2 hours

Score your cycle, run the retrospective, and set up the next quarter.

- Calculate final scores for all KRs using the formula: Score = (Achieved - Baseline) / (Target - Baseline).

- Run the retrospective with your team.

- Document learnings.

- Draft next quarter's OKRs.

- Celebrate completing your first cycle!

Step 1: Final KR Scores

| Key Result | Baseline | Target | Achieved | Score (formula) | Interpretation |
| --- | --- | --- | --- | --- | --- |
| OVERALL OBJECTIVE SCORE |  |  |  |  | __ / 1.0 |

Scoring: 0.0 = No progress | 0.3 = Some | 0.5 = Significant | 0.7 = TARGET | 1.0 = Exceeded

Step 2: Draft Next Quarter's Objectives

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

Exercise 15.2: The Retrospective Facilitation Guide

⏱ Day 90  |  90 minutes

A complete meeting-in-a-box for your end-of-cycle retrospective.

- Send pre-work questions 48 hours before the meeting.

- Run the 90-minute structured agenda.

- Capture learnings and convert to next-cycle OKRs.

Pre-Work to Send 48 Hours Before: 1) What's ONE thing that worked well? 2) What's ONE thing that didn't work? 3) What's ONE thing we learned? 4) What support did you need but not get?

| Agenda Segment | Facilitator Notes / Key Points Captured |
| --- | --- |
| 0-10 min: Scores Review (share final KR scores, no judgment) |  |
| 10-30 min: What Worked (each person shares ONE thing) |  |
| 30-50 min: What Didn't Work (group themes, no blame) |  |
| 50-70 min: Lessons Learned (what do we know now?) |  |
| 70-85 min: Next Cycle Draft (convert lessons to draft OKRs) |  |
| 85-90 min: Close (thank team, confirm timeline) |  |

Key Lessons Captured:

| Lesson | Next Cycle Response |
| --- | --- |

Exercise 15.3: The OKR Maturity Scorecard

⏱ Day 90  |  20 minutes

Self-assessment to benchmark your OKR practice. Re-assess quarterly to track improvement.

- Score each of the 10 dimensions from 1-5.

- Total your score.

- Identify your maturity level.

- Focus on your 2 lowest-scoring dimensions next cycle.

| Dimension | 1 = Beginner | 5 = Advanced | Your Score |
| --- | --- | --- | --- |
| Rhythm | Check-ins sporadic | Never missed |  |
| Honesty | Report what sounds good | Full transparency |  |
| KR Quality | Mostly outputs | All outcomes |  |
| Alignment | OKRs disconnected | Clear line to strategy |  |
| Corrections | Problems fester | Fixed within 1 week |  |
| Leadership | Ignores OKRs | Models behavior |  |
| Buy-In | Seen as overhead | Team owns OKRs |  |
| Data | Baselines guessed | Real-time accurate |  |
| Decisions | OKRs ignored | All decisions use OKRs |  |
| Transitions | Start from scratch | Systematic improvement |  |
| TOTAL |  |  | __ / 50 |

| Score | Maturity Level + Focus |
| --- | --- |
| 10-20: Beginner | Build rhythm consistency first |
| 21-35: Developing | Work on quality and honesty |
| 36-45: Practicing | Optimize speed and alignment |
| 46-50: Advanced | Teach others. Expand the practice. |

My score:     My maturity level:

________________________________________________________________________________________

________________________________________________________________________________________

My 2 lowest-scoring dimensions to focus on next cycle:

________________________________________________________________________________________

________________________________________________________________________________________

Congratulations.

You've completed your first full OKR cycle.

The second cycle will be better.

The third will feel natural.

By the fourth, OKRs will be how you work.

Day 1 of your next cycle begins now.

Sasi Dharan  |  info@pivotrix.com  |  pivotrix.com